## Slide 1: Bootstrapping Your Project
Project proposal

## Slide 2: Key Topics
Why a project proposal?
Proposal content
Portfolio structure

## Slide 3: Important information
Part 1- Two assessments, both team-based, must be presented as scheduled
  Project proposal (10%) – due week 6
    Must have the proposal uploaded in Canvas by the end of week 5 (Sunday, 11.59 pm)
    Collectively present in week 6 to the supervisor (mentor) & moderator (including the R&D teaching team).
    Late canvas submission and presentation will be subject to a penalty- check the assessment guide.
    Your team must decide a day/time for the presentation with your supervisor/moderator
    Let your supervisor know that he/she has to book a meeting room for this assessment
    Presentations must happen in the WZ Building meeting rooms.
  Mid-term project review (10%)- due week 14
    Presentation week 13 or 14
    Create a team portfolio to provide evidence of the work done by the team
    A requirement for the R&D project course.
    Your team will show/tell the portfolio during the mid-term review assessment (10 %) for Part 1
    The team portfolio is used to mark four Part 2 assessment components (worth 55%):
      Mentor feedback -10%
      Teamwork and communication- 10%
      Project planning and control- 10%
      Product development and quality assurance activities- 25% (Part 2)
    It is a repository to save the product and project-related artefacts, including research work, upskilling evidence, meeting agendas & minutes, etc. The assessment deliverables (proposal, status report, poster, client feedback, etc.) must also be included in the portfolio

## Slide 4: Important information
Worklog book- to record your contribution to the project
  Another requirement: you must individually show the evidence for 300 hours of effort in the R&D project.
  Must record your time spent on learning/upskilling (includes workshop hours), researching & working individually and with the team, including time spent having mentor and client meetings, etc.
  Must date stamp and clearly record the activity or tasks performed, and total time spent doing the task- the artifacts produced must be in the team portfolio.
  Record reflections, key learnings, and experiences, including thoughts (possible strategies) on your allocated project, scope & client, PM methodology & phases, and practices, roles as they are used in the project. Record risks, issues, and challenges as they are identified and experienced, and how they were dealt with. Capture specific examples of change adopted. All these will come in handy when writing a reflective report (worth 10%) and for job interviews
  Real-time entry (every day/week)
  You can have a physical worklog book (highly recommended) or use a software tool.

## Slide 5: Why project proposal?
A project proposal is simply a collection of project plans
  Shows that the project is necessary, feasible, and manageable
  It justifies that your project can be undertaken successfully within the given constraints
Need to produce reliable and achievable project plans. Refer to the week 1 workshop slides for the plans and documents required to write up the proposal. Use PMI templates, and you can adapt them to suit your project.
To create the project proposal-
  Develop project plans, which must be included in the Appendix
  The project proposal requirements guide (on the canvas), provides the template identifying various sections which must be part of your project proposal. In these sections, provide summarised or critical information (can also use bullet points) from relevant project plans, while these plans must be in the appendix. Avoid cutting and pasting the entire content of the plan(s) upfront in the proposal.
Note- the upfront part of your proposal (template- various sections & the cover page) should not be more than 10 pages (maximum). The proposal must have all the plans in the Appendix.

## Slide 6: Fact finding– client interviews
Have facts to justify the project (project rationale) and to identify the project objective-
  Do interviews & research work with the client
Gather background information on the client organisation. Background information is needed to introduce the client organisation and to justify the project. Need information on:
    What are the business goals and objectives? Organisations have business strategies (business operations, IT & HR needs, etc.) so that business goals and objectives can be achieved
    Current business operations, including customers/clients/suppliers
    Current IT infrastructure, which supports the business operations
    Current issues & challenges with business operations because of IT infrastructure limitations, issues, or challenges- reason for your project
    Any business opportunity that exists- hence, the need to support business operations with new IT solutions
  The above information is vital, called business domain knowledge, and will enable you to identify the reason for undertaking the project (the last two bullet points above).
  In the proposal, must identify the rationale for undertaking the project and state what the project objective will be i.e. what product it will deliver to solve a business problem or to take the business opportunity that may exist.

## Slide 7: Fact finding (for proposal) – client interviews
  Project scope- based on the project objective, need to further investigate with the client to identify the scope that would be delivered:
  What high-level requirements (for any software product- functional and non-functional requirements, including privacy and regulatory requirements) will be delivered
  What other client requirements will be delivered?
    Product-related deliverables
    Project-related deliverables
  Success criteria (different stakeholder perspectives)
  WBS

## Slide 8: Preparation - Client Collaboration
Arranged your first meeting with your client?
Is this in progress or done?
Prepare for client meeting:
  Read and understand as much as you can about the project domain.
  Prepare questions that will help create plans & enable to write the proposal.
  Decide on the roles for the meeting. Arrange for everyone to ask some questions. Who will take the minutes? Who will ask the clarification questions? Who will check them?
  What happens before and straight after the meetings?
Dress well, mobile phone switched off, use worklog book to take notes
Ask permission to record the meeting
Act professionally- show that you can deliver the project
Listen and ask questions during the meeting. What is your client telling you? Can you identify the actual project objective and requirements?
Agree with the client for regular meetings (day/time) and the support he/she must provide through the project
Notes: Get them to think about and answer these questions.

## Slide 9: Writing your Proposal
The following headings and sub-headings will show that your project is necessary, feasible and manageable
Terms of reference (provide background Information)
Rationale for the project
Project objective and scope
  3.1- State the project objective
  3.2 Scope- Identify the high-level requirements & privacy considerations
    Functional and non-functional requirements
    [Consider having the scope statement document, change
    management plan, project charter, and quality assurance plan in the appendix.
    Privacy consideration
      Identify (no more than 6 or 7 bullet points) the privacy process and practices in your project
    Identify key stakeholders from the client organisation
    [Consider having a stakeholder analysis doc, stakeholder management strategy document and project charter in the appendix]
    List and explain two scope-related risks and mitigation strategies
    [Consider having a risk register in the appendix]

## Slide 10: Proposal Content- scope
  3.3 Infrastructure and human resource requirements
    To deliver the high-level requirements identify technical infrastructure (development and software tools etc.) and technical skills required
    Briefly provide information on the various alternatives which were considered and how the decision was made for a particular technical infrastructure
    [detailed information should in the appendix].
    Identify technical infrastructure which AUT or the client must provide or purchase for the team
    Provide team’s skills and knowledge levels [high, moderate, low]
      For all Individuals
    List missing skills required to undertake the project
    Required Upskilling
      Provide a detailed upskilling schedule of no more than a week or two.
      Identify and provide details for upskilling resources.
      Note- upskilling must happen upfront or during the project to have the team to a level where work can be done. Upskilling will also need to be done on the fly.

## Slide 11: Proposal Content
4. Project management methodology-
  Justify your PM methodology, including the adopted method ( based on SE, Data Science, Network and Security methods to undertake project work)
  Provide a WBS (PM methodology) - phases and key activities (must also include project handover)
  List the method practices, techniques and tools
5. Team roles and expected work behaviour & practices
  Roles- list all team roles, tasks, and associated responsibilities
    [Consider having a team contract and the PMI code of ethics in the Appendix]
  Teamwork weekly schedule for the project, semester 2
    Offsite hours (12/15 hours per week) for co-location- Days/time (R & D lab)
    Team co-location & meetings-days/time
    Mentor meetings- day/time
    Client meetings- day/time
6. Provide a schedule and milestone report for the entire project
    Include a high-level schedule and milestone report showing project phases and dates upfront in the proposal.
    [Consider providing a detailed schedule in the Appendix]

## Slide 12: Proposal Content
7. Risk and Issues Register
Explain risk and issue planning & M/C process for the project
    [consider including risk register & issue register in the Appendix]
8. Identify project success factors
9. Estimate all costs incurred
    Do not forget to include any costs for resources required and include an estimate for your team labour (research on roles and the pay rates) for the number of working hours (15 hours per week for 2 semesters). Your mentor’s hours can be costed out at $142+GST per hour (Note: this is not what they get paid, but what it costs the university to provide 1 academic hour).
10. Attach a disclaimer as appendix, clarifying the nature of the relationship involved (see the Standard Disclaimer on canvas).
11. Include anything else to show your project is required, feasible, and manageable
Note- avoid writing paragraphs after paragraphs in the various sections.
  Use short paragraphs (no more that 2 or 3 sentences each) and bullet points.

## Slide 13: Why a proposal?
It should help us to collectively answer the question:
Should we proceed with this project? Also provides an opportunity to pull out
Additionally, it can:
  Identify factors that need to be addressed
  Identify other alternatives
  Identify new opportunities
The Project Proposal Requirements & Assessment Guide is available on canvas and provides the AUT requirements
Read this guide and use it to help you prepare your proposal.

## Slide 14: Fact findings (requirements gathering)- (Negotiation skills)
Clients like to work in many ways:
Some give you the problem
Some give you their solution to the problem
…which may not be the best solution, or even a good one
Some don’t know what they want
Some know what they want, but lack the language to articulate what their requirements are
Your job is to uncover what type of client you have and to identify the flaws in your client’s thinking

## Slide 15: Team portfolio- suggested structure
Portfolio belongs to the team
Provides evidence of all the work done in the project

## Slide 16: Suggested Structure
Research and Upskilling
  Research on product ideas, evidence of upskilling, research on technology and tool selection, any other research documents/reports, architecture plan, platform reports, usability investigations and reports, and feasibility assessments.
Planning and Control
  Evidence of sound and effective planning and control processes, including rationale for project decisions. Versions of your proposals, reporting, and scheduling
Communication and Teamwork
  Evidence of sound and effective communication and collaboration with team members, supervisor, client, stakeholders.
Development Activities and Quality Assurance
  Quality and completeness of all development activities and outputs. Quality and completeness of final product/s

## Slide 17
Week 2- Do list
  Week 2 mentor meeting
  Send the client an email for the first meeting
  Create a checklist for plans
    Identify and work on this week’s plans, which must be done by end of the week.
  Prepare for the client meeting
  Research on scope
  Research on team roles

## Slide 18: Any Questions?